Project Charter

Group 5: Invo6

Enterprise Retail & Strategic Inventory System

# Version Control

| Version | Date | Summary of changes |
| --- | --- | --- |
| 1 | 24/02/2026 | Initial version of the Project Charter |
| 2 | 10/04/2026 | Assigned Roles and Responsibilities |

# Project Justification

The Enterprise Retail & Strategic Inventory System is designed for a large retail shop in Nepal, which still relies on handwritten billing and lack proper inventory management system. This manual process results in billing errors, poor product record management, difficulty in tracking sales and stock levels, and consumes customer time. Additionally, customers are unable to track their purchase history, which directly affects customer experience. Although big franchises such as "Big Mart" and "Bhat-Bhateni" have their own advanced billing and product management systems, these systems are expensive and not affordable for many large independent retail shops in Nepal. Thus, our goal is to create a lightweight, cost-effective, and efficient version of the same system that helps the user track their sales and product data. The proposed system will automate billing through barcode scanning system and inventory tracking while maintaining accurate sales and product records. The software will be used by the shop owner, cashiers, and customers of the retail shop. By reducing manual billing errors, saving time, improving sales tracking, and enhancing stock management, the system is expected to increase profit and improve overall customer satisfaction. Therefore, this system aims to transform traditional retail operations into a more efficient, accurate, and digitally managed business environment.

# Project Scope

In Scope: - System Development - Development of a web-based billing and inventory System to manage products, sales records and billing operations. - A mobile application (React Native) that allows customers to track their purchase history. - A backend system using FastAPI to handle business logic and system operations. - MySQL database for storing users, products, transactions, and inventory records. - IoT Billing Integration - An IoT-based system barcode scanning system using ESP32 and a barcode scanning module with the MQTT protocol. - Core Functional Features - Implementation of security features, including JWT-based authentication, bcrypt password hashing and email OTP-based two-factor authentication (2FA). - Real-time dashboard updates using WebSocket technology. - AI & Analytics - Basic sales forecasting using historical transaction data. - RAG-based chatbot for answering queries related to user’s data. - Deployment & Testing - Docker containerization and deployment using Docker Compose. - Functional and performance testing of the system. Out of Scope: - Large-scale enterprise deployment. - Commercial cloud hosting and high-availability clustering. - Multi-branch retail chain integration. - Advanced financial accounting systems. - Integration with external payment gateways. - Production-level cybersecurity auditing. - Large-scale distributed microservice orchestration.

High-Level Requirements Functional Requirements #### Product & Inventory Management - The system shall allow the Shopkeeper/Admin to add a new product. - The system shall allow the Shopkeeper/Admin to edit existing product details at any time. - The system shall allow the Shopkeeper/Admin to delete a product from the catalogue, preventing it from appearing in new transactions. - The system shall automatically decrement inventory stock levels for each product item when a transaction is processed, or a billing session is completed. - The system shall allow the Shopkeeper/Admin to manually update (increase or decrease) stock quantities for individual products. - The system shall allow the Shopkeeper/Admin to record incoming stock when stock is received from a supplier, automatically incrementing the inventory. Customer Features (Mobile App) - The system shall allow a new customer to register an account via the mobile app by providing their name, email address, and a secure password. - The system shall validate the registration form, ensuring that email addresses are unique and that passwords meet minimum complexity requirements (at least 8 characters, including a number). - The system shall allow a registered customer to log in using their email and password, receiving a JWT access token upon successful authentication. - The system shall allow a logged-in customer to view a complete list of their past transactions. - The system shall allow a customer to tap any past transaction to view its full details, including itemized product names, quantities, individual prices, applied discounts, and total amount paid. - The system shall provide a customer-facing AI chatbot within the mobile app that can answer queries about product availability, store policies, FAQs, and the customer's own purchase history. Shopkeeper / Admin Features - The system shall provide a web-based Shopkeeper dashboard. - The dashboard shall receive real-time updates via WebSocket so that sales and inventory figures reflect the latest data without requiring a page refresh. - The system shall provide a sales analytics view allowing the Shopkeeper/Admin to filter and view total sales, revenue, and transaction counts by day, week, month, or custom date range. - The system shall allow the Shopkeeper/Admin to add a new supplier by providing the name, contact person, phone number, and email address. - The system shall allow the Shopkeeper/Admin to view, edit, and delete supplier records. - The system shall provide a Shopkeeper-facing AI chatbot on the web dashboard that can answer queries about sales trends, inventory status, and store operations. Billing & Transactions - The system shall allow a Cashier to initiate a new billing session via the web interface, which opens a live transaction for a single customer checkout. - The system shall allow a Cashier to add products to the active billing session either by scanning a barcode via the IoT device, typing a product name, or manually entering an SKU. - The system shall display an itemized list of all products added to the active billing session, showing product name, quantity, unit price, and line total, updated in real time as items are scanned. - The system shall allow a Cashier or Admin to apply a percentage or fixed-amount discount to an individual line item or the entire billing session total. - The system shall allow a Cashier or Shopkeeper/Admin to process a full or partial refund for a completed transaction, updating inventory levels accordingly and recording the refund in the audit log. - The system shall support payment processing, with the Cashier entering the amount tendered and the system calculating and displaying the change due. - The system shall automatically generate a digital invoice/receipt upon completion of each transaction, including store name, transaction ID, date and time, itemized product list, discounts applied, payment method, and total amount. AI & Analytics - The system shall provide a sales forecasting module that uses historical transaction data stored in the MySQL database to train a regression model and predict future sales volumes. - The system shall implement a Retrieval-Augmented Generation (RAG) chatbot powered by pre-trained sentence embedding models that convert store-related documents and data into vector representations stored in a vector database (e.g., FAISS). IoT Integration - The IoT device (ESP32 + 2D barcode scanner module) shall capture both 1D barcodes and QR codes from physical product packaging during a billing session. - The system shall process each barcode scan and look up the corresponding product in the database within 5 seconds of the scan being received by the backend. - The ESP32 device shall publish scan data (barcode value, device ID, and timestamp) to the backend via the MQTT protocol over a Wi-Fi connection. - The backend shall push a WebSocket event to the Shopkeeper's dashboard for receiving and processing each barcode scan, updating the active billing session view in real time. Authentication & Security - The system shall authenticate all users (Shopkeeper/Admin, Cashier, Customer) using JSON Web Tokens (JWT), which are issued at login and validated on every protected API request. - The system shall store all user passwords using bcrypt hashing with a work factor of at least 12, ensuring passwords are never stored in plaintext. - The system shall enforce Email OTP-based Two-Factor Authentication (2FA) for Shopkeeper/Admin accounts during every login attempt. - The OTP shall be a 6-digit numeric code, delivered to the registered email address of the Shopkeeper/Admin within 30 seconds of the login request. - The system shall implement Role-Based Access Control (RBAC) with at least three roles: Shopkeeper/Admin, Cashier, and Customer, each with distinct sets of permissions. Store Administration - The system shall maintain an audit log recording all significant system events, including user logins, product changes, transaction completions, refunds, discount applications, and configuration changes. - The Shopkeeper/Admin shall be able to view and search the audit log, filterable by event type, user, and date range. - The Shopkeeper/Admin shall be able to configure store settings, including store name, address, contact details, and tax rate via the settings interface. - The Shopkeeper/Admin shall be able to view a list of all registered user accounts (Cashiers and Customers). - The Shopkeeper/Admin shall be able to deactivate or reactivate any Cashier account. Non-Functional Requirements - The system shall achieve an uptime of at least 90% during defined operating hours within the deployed environment. - The system shall implement database transactions with ACID properties to ensure that no billing or inventory data is corrupted or lost in the event of a partial system failure mid-transaction. - The backend API shall be documented using OpenAPI (Swagger), with all endpoints, request parameters, and response schemas described, enabling developers to understand and extend the system without reading source code. - All Docker services shall be defined in a single docker-compose.yml file with clear environment variable configuration, allowing the full system to be started with a single command (docker compose up). - All error responses from the API shall return structured JSON error objects with an HTTP status code, error code, and human-readable message, enabling meaningful error handling on the client side. - The system codebase shall be maintained in a Git repository with a clear branching strategy (e.g., main/develop/frontend/backend), and all commits shall reference a task or issue identifier.

# Duration

| Phase | Target Date | Description |
| --- | --- | --- |
| Project Title Approval | Completed – Feb 2026 | Title submitted and approved by college |
| Project Charter Submission | Week 2-3 (Feb 2026) | This document – scope, objectives, roles defined |
| Initial Prototype / Working Process | Week 3-6 | ERD, EERD, Final De-composit ERD, Logical Table, Use Case Diagram, Requirement Catalogue |
| Core Backend Development | Week 6-7 | Billing, inventory, and authentication APIs |
| Frontend Development | Week 7-8 | Web dashboard implementation |
| IoT Integration | Week 8-9 | ESP32 + MQTT integration |
| AI Module Implementation | Week 9-10 | Sales forecasting prototype |
| System Integration | Week 10 | Full-stack integration |
| Testing & Optimization | Week 11 | Functional & performance testing |
| Deployment & Documentation | Week 12 | Docker deployment & final documentation |

# Estimated Budget

Hardware Cost (Prototype) - ESP32 Microcontroller – Approx. NPR 2,000 - Barcode Scanning module – Approx. NPR 3,500 - Other Electronic Components – Approx. NPR 500 Estimated Total Hardware Cost: NPR 6,000 – NPR 7,000 Software Cost - All software tools and technologies used in this project are open source. Deployment will use local or academic infrastructure. Therefore, no additional software cost is required. Estimated Effort - Estimated effort per person per week: 12 – 14 hours - Estimated total group effort per week: 72 – 84 hours - Estimated total effort for 12 weeks: 864 – 1008 hours

# Roles and Responsibilities

| Name | Role |
| --- | --- |
| Simona Kattel (24030159) | Product Owner & Frontend Lead |
| Sachin Maharjan (24036543) | Scrum Master & Backend Developer |
| Pradip Yadav (24036544) | AI/ML Engineer & DevOps Lead |
| Aayushma Dhakal (24030146) | Mobile Developer & Database Architect |
| Abhinav Sitaula (23085179) | IoT Engineer & Systems Integrator |
| Bardan Thapa (23085198) | UI/UX Designer, Documentation Lead & QA Engineer |